# 📁 Project Handover: HRBiz.org (S24 Ultra Dev)

Date: Jan 18, 2026 Status: Architecture Locked / Development Ready Device Context: Samsung S24 Ultra (Samsung Internet / Project IDX)

## 🎯 1. Mission Objectives

Goal: Build a "Minimum Viable Compliance" platform for Los Angeles SMEs. Core Features:

- Compliance Blog: Free information on labor laws (SB 553, SB 294).

- Resource Library: Downloadable templates (PDFs) and forms.

- Consultancy: Booking system for 1-on-1 guidance.

- Monetization: Affiliate links + Consulting fees (Stripe) + Donations.

- Tech Constraint: Must be deployable in <2 hours using Project IDX and Firebase.

## 🏗️ 2. The Chosen Architecture (Google Stack)

We rejected "Replit" and "Nextacular" in favor of a pure Google/Firebase stack that runs natively in the browser via Project IDX.

- IDE / Studio: Project IDX (Browser-based VS Code).

- Repository: WHEREISDAN/NJS-Firebase-SaaS-Boilerplate (MIT License).

- Authentication: Firebase Auth (Google / GitHub).

- Database: Cloud Firestore (NoSQL).

- Hosting: Firebase Hosting.

- CMS Strategy: Use Rowy.io (optional) or direct Firestore entry for managing blog posts.

## 🛠️ 3. Execution Log & Current State

### Phase A: Setup (Completed Logic)

- Method: "Fork-First" strategy.

  - Fork NJS-Firebase-SaaS-Boilerplate to user's GitHub.

  - Import that fork into Project IDX to avoid URL errors.

- Environment: Project IDX chosen for its integrated Android Emulator, allowing real-time mobile testing on the S24 Ultra.

### Phase B: Customization (Ready to Execute)

A Gemini Prompt was generated to automate the refactoring code within Project IDX.

- Scope of Prompt:

  - Rebrands "SaaS Starter" to "HRBiz - LA Compliance Shield".

  - Defines Firestore Schema (clients, employees, compliance_logs).

  - Updates Navigation (Removes Pricing -> Adds Book Consultant/Donate).

  - Scaffolds a /resources page.

### Phase C: Content (Generated)

A Content Packet (HRBiz_Content_Packet.md) was created containing:

- Mission Statement: "From Liability to PAGA-Protected."

- SB 553 Template: Workplace Violence Prevention Plan.

- SB 294 Notice: "Know Your Rights" Annual text.

- Service Menu: Pricing for audits and retainers.

## 📋 4. Immediate Next Actions (For New Chat)

- Initialize IDX: Open Project IDX, import the forked repo.

- Run the Prompt: Paste the provided architectural prompt into the IDX AI Assistant.

- Upload Resources:

  - Convert sections of HRBiz_Content_Packet.md into PDFs.

  - Upload to Firebase Storage -> resources folder.

- Connect Stripe: configure the "Donate" link in the Navbar to a Stripe Payment Link.